Project Charter

| Field | Detail |
| --- | --- |
| Project Name | Partial Facial Recognition System |
| Project Team | 2YrDSP-E25 |
| Date of Issue | October 24, 2025 |
| Author | Senior Project Manager, PMP/Agile Certified |
| Status | Draft for Approval |

Project Identification

The following metadata defines the formal parameters of the project, establishing the baseline for all subsequent progressive elaboration of project documentation.

Business Case and Project Purpose

Project Purpose The purpose of this initiative is to drive biometric resilience by developing a robust identification tool capable of recognizing individuals despite significant facial occlusions (masks, helmets, or scarves). This project marks a strategic transition from pandemic-era reactive technology to a standardized, high-reliability biometric framework suitable for real-world environmental factors where full facial visibility is compromised. Business Case Biometric authentication is a core component of modern security infrastructure. However, the COVID-19 pandemic exposed critical failure points in traditional facial recognition when faced with partial occlusions. This project addresses these gaps by creating a scalable Partial Facial Recognition System. By providing a foundation for flexible authentication, this system yields high utility in security, healthcare, and transportation, specifically enhancing attendance management and access control efficiency in high-traffic sectors. Strategic Expected Benefits Operational Efficiency; Automated attendance management and rapid access control, even with masked subjects.. Biometric Accuracy; Significant reduction in identification failures caused by facial obstructions.. Capability Building; Enhancement of organizational process assets regarding machine learning and image processing.. Future Scalability; A foundational model ready for integration into broader surveillance and security ecosystems..

SMART Project Objectives and Success Criteria

SMART Objectives - Specific: Develop a machine learning system optimized for partial facial visibility using CNN and SVM architectures. - Measurable: Achieve a minimum recognition accuracy > 85% with a false-positive rate of ≤ 10%. - Achievable: Leverage high-volume datasets including Casia Webface, FEI, and LFW for robust model training. - Relevant: Provide a functional Stream lit-based GUI accessible to key stakeholders for demonstration. - Time-bound: Execute all project phases and deliver final outcomes within an 18-week (5-month) performance window. Success Criteria Objective Category; Success Metric; Verification. Model Performance; Achieve ≥ 85% recognition accuracy and ≤ 10% false-positive rate.; Performance Evaluation Report: A statistical summary generated from testing against Casia Webface, FEI or LFW datasets.. System Functionality; Successful identification of partial faces in at least 5 distinct test cases via the GUI.; Live Demo & Test Log: A recorded walkthrough of the Streamlit application prototype using the 5 pre-defined test scenarios.. Technical Pipeline; Implementation of an automated Image Normalization and preprocessing workflow.; Code Repository & Logs: Verified source code and data processing logs showing successful transformation of raw images.. Quality & Compliance; 100% completion of project documentation with no missing sections.; Supervisor Audit Sign-off: A formal signature from the Project Supervisor on the "Final Project Documentation" package.. Stakeholder Acceptance; Prototype meets usability standards and core project requirements.; User Acceptance Testing (UAT) Sheet: A signed document from the Client/Sponsor confirming the system meets the "In-Scope" requirements..

Project Scope

In-Scope - Data Pipeline: Automated 70/15/15 dataset splitting and synthetic augmentation (Gaussian Blur, Colour Jitter, and Structured Occlusion). - Model Development: MobileFaceNet architecture with 512-dimensional embedding space. - Optimization: Arc Face Loss with Cosine Annealing learning rate scheduling. - Evaluation: Generation of ROC Curves, t-SNE visualizations, and Top K identification logs. - Deployment: A Stream lit-based GUI for real-time image testing. Out-Scope - Development of a mobile application (as final target for stream lit). - Real-time video stream integration (Scope limited to static image uploads). - Integration with external 3rd party databases. - Pricing

Project Deliverables

- Research - outlining methodologies and data preparation. - Machine Learning Model -trained and tested for partial recognition. - Prototype Application -Execute a Streamlit web app for demonstration purposes. - Project Documentation - including system design, test results. - Final Presentation -summarizing the project outcomes and findings.

Financial Plan and Budget Allocation

The project is governed by a total budget limit of £25,000. All expenditures will be managed through strict cost control measures to maintain the baseline.

Stakeholders

| Stake Holder | Role | Level of Influence | Engagement |
| --- | --- | --- | --- |
| Client (Project Sponsor) | Approves the budget, resources, Scope and deliverables | High | Regular updates, milestone reviews |
| Project Supervisor (Professor) | Provide technical guidance and academic guidance | High | Weekly consultations |
| Project Team (Project manager/ AI architect/ Quality assurer/Financial manager) | Responsible for design, development and Testing | High | Twice a week Collaboration |
| End Users | Provide Feedback on usability | Medium | Testing and evaluation Phase |

Timeline (High-Level Milestones)

| Sprint Cycle | Milestone | Description | Completion Week |
| --- | --- | --- | --- |
| Sprint 0 – 1 | Initiation Phase | Approval of project charter & other documents | Week 05 |
| Sprint 2-5 | Planning & Dataset Prep | Data collection and preprocessing | Week 08 |
| Sprint 6-7 | Model Development | Algorithm design and training | Week 14 |
| Sprint 8 - 9 | Testing & Evaluation | Performance testing and Streamlit app running | Week 16 |
| Sprint 10 | Closure & Presentation | Final submission and presentation | Week 18 |

Constraints and Assumptions

Constraints Limited dataset availability for partial occlusions. Restricted project timeframe (academic semester). Limited computing resources for training. Assumptions Open-source tools and datasets will be sufficient for objectives. All team members will meet weekly milestones. Supervisor feedback will be available regularly.

Risks

| Risk | Risk Level | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| The AI model is not accurate enough (low accuracy). | High | High | We will start testing early and try out several different AI architecture right away. |
| The scope grows and we start adding too many features (Scope Creep). | Medium | High | We will strictly stick to the "In-Scope" list. Any change must be approved by the Sponsor |
| We ran out of time to complete the work (Time Overruns). | Medium | High | We will break the project into short, two-week work cycles (Agile Sprints) and check progress weekly. |
| Our personal computers can't handle the training (Hardware Limits). | Low | Medium | We will have a backup plan to use external cloud computing services |

OKRs (Objectives and Key results)

Objective 1: Dataset Curation & Synthetic Robustness Target: Create a high-quality training foundation that replicates real-world facial obstruction. - KR 1: Successfully curate a multi-identity dataset using VGGface2, FEI, or LFW benchmarks with at least 200 distinct classes. - KR 2: Implement a Random Face Occlusion augmentation pipeline with a 50% trigger rate to ensure model exposure to masks and partial views. - KR 3: Standardize all inputs through a 112x112 normalization and preprocessing workflow to ensure 100% data consistency. Objective 2: Model Engineering & Performance Validation (The "Proofs") Target: Develop a high-accuracy recognition engine using state-of-the-art loss functions. - KR 1: Train a MobileFaceNet architecture using Arc Face (Additive Angular Margin Loss) to maximize feature separation. - KR 2: Achieve a Verification Accuracy of ≥ 85% and a Top-1 Identification Accuracy of ≥ 85%. - KR 3: Generate an AUC-ROC score of ≥ 0.90, providing statistical proof of the model's discriminative power. Objective 3: System Deployment & UX Reliability Target: Deliver a functional, user-facing application for stakeholder evaluation. - KR 1: Deploy a Streamlit-based GUI capable of identifying faces from static image uploads in under 2 seconds. - KR 2: Successfully pass 5 distinct "Partial Face" test scenarios (e.g., eyes-only, mouth covered) during the live demo. - KR 3: Visualize class separation through a t-SNE embedding plot, demonstrating clear geometric clustering of identities. Objective 4: Project Governance & Documentation Excellence Target: Ensure professional delivery standards and team alignment. - KR 1: Maintain 100% adherence to project milestones through weekly sprint reviews and hardware optimization (CUDA/GPU). - KR 2: Deliver a Comprehensive Documentation Package (Technical Report, User Manual, and Test Logs) with zero missing sections. - KR 3: Secure formal Project Supervisor sign-off on all performance metrics and final deliverables.

| Approvals |  |  |  |
| --- | --- | --- | --- |
| Role | Name | Signature | Date |
| Project Supervisor | Dr. Kulvinder Panesar |  | 01st Nov 2025 |
| Client |  |  |  |
| Team Leader | Palihawadana Perera |  | 01st Nov 2025 |